# dlala Project Documentation
## Project Overview
Description: dlala is a location-based marketplace app connecting local buyers and sellers. It enables users to list items for sale and search based on their location using GPS or manual input.
Goals:
1. Build a simple, cross-platform app.
2. Allow users to list and browse items by location.
3. Incrementally add features (chat functionality, payment gateway).
## Timeline and Milestones
Phase 1: Initial Setup - Create Firebase project, configure app, and build basic UI.
Phase 2: CRUD Functionality - Implement create, read, update, and delete for item listings.
Phase 3: Location Features - Add GPS and manual location input for browsing listings.
Phase 4: Testing and Debugging - Conduct comprehensive testing and resolve issues.
Phase 5: Deployment - Deploy the app to the Google Play Store and Apple App Store.
## Detailed Steps
Phase 1: Initial Setup
☐ Create Firebase Project.
☐ Add google-services.json to the project.
☐ Configure Firebase in the app (Gradle sync, dependencies).
☐ Build basic UI (Login Screen, Home Screen).
☐ Test Firebase connection.
Phase 2: CRUD Functionality
☐ Create database structure for item listings in Firebase.
☐ Add functionality for creating new listings.
☐ Implement viewing listings in a list format.
☐ Add update and delete features for listings.
☐ Test all CRUD operations.
Phase 3: Location Features
☐ Implement GPS-based location detection.
☐ Add manual location input for users without GPS.
☐ Integrate location filtering for browsing listings.
☐ Test location features thoroughly.
Phase 4: Testing and Debugging
☐ Conduct functional testing for all features.
☐ Resolve any UI/UX issues.
☐ Perform compatibility testing on multiple devices.
☐ Ensure all Firebase operations are secure and error-free.
Phase 5: Deployment
☐ Prepare app for release (icons, descriptions, privacy policy).
☐ Deploy to Google Play Store.
☐ Deploy to Apple App Store.
☐ Monitor app performance and collect feedback for improvements.
## Progress Tracker
Use the checkboxes below to track progress.
☐ Phase 1: Initial Setup
☐ Phase 2: CRUD Functionality
☐ Phase 3: Location Features
☐ Phase 4: Testing and Debugging
☐ Phase 5: Deployment
## Issues and Resolutions
Log challenges and their resolutions here. For example:
Issue: Gradle Sync Error.
Resolution: Updated the Gradle version to match Firebase SDK requirements.
## Next Steps
Maintain this section with updated tasks and objectives.
## Notes
Use this section for miscellaneous notes or ideas.